# DCU Active — Phase 1 Review Package

| Item | Value |
| --- | --- |
| For | Product Owner, DCU Facility Management |
| Phase | Phase 1 — Solution Architecture and UX Design |
| Date | 2026-10-14 |
| Decision requested | Approve the Phase 1 design and authorise Phase 2 (Backend and Database Development) |

# A. Executive summary

Phase 1 turns the approved requirements (BRD/TRD v0.2) into a complete design that developers can build without guessing. It covers:

- How the system is put together (solution architecture).

- How data is stored (database design with ERD).

- Which operations the app can perform (API/RPC specification).

- How it is protected (security design).

- What every screen looks like (UX/UI specification with wireframes).

- How it will be tested (test plan for all 54 mandatory tests).

As instructed, no application code was written and no Supabase project was created. A local Git repository now holds all documents.

The design keeps the two promises from Phase 0:

- Courts and tables can never be double-booked.

- Fair-use rules cannot be bypassed.

Both are enforced inside the database, so the phone app cannot get around them.

Recommendation: approve Phase 1 and start Phase 2.

# B. Deliverables

| Document | Path | Contents |
| --- | --- | --- |
| Solution Architecture | docs/architecture/SOLUTION-ARCHITECTURE.md | Context and container diagrams, environments, frontend structure, backend conventions, lock order, scheduled jobs, 4 key flow diagrams, deployment pipeline, 12 architecture decisions, email-sender design |
| Database Design | docs/architecture/DATABASE-DESIGN.md (+ diagrams/ERD.png) | ERD, design-level DDL for 12 tables, status transition matrix, RLS policies and grants, function inventory (33 RPCs), seed data, migration plan (13 migrations), integrity checks, retention |
| API / RPC Specification | docs/architecture/API-RPC-SPECIFICATION.md | Calling conventions, 34 business error codes, authentication operations, input/output contract for every RPC, Realtime events |
| Security Design | docs/architecture/SECURITY-DESIGN.md | Data classification, trust boundaries, 22-item threat model, Auth configuration, authorization model, function security checklist, CSP and headers, email security (SPF/DKIM/DMARC), privacy (UU PDP), audit, incident outline |
| UX / UI Specification | docs/design/UX-UI-SPECIFICATION.md | Design principles, navigation, colour tokens with measured contrast ratios, typography, components, wireframes for all screens (user and admin), global states, copy deck, accessibility and responsive rules, tap counts per journey |
| Test Plan | docs/testing/TEST-PLAN.md | Tools per level, environments and test data, concurrency harness, entry/exit criteria, defect severity, all 54 tests specified, device matrix, UAT plan |
| Decision log | docs/requirements/OPEN-DECISIONS.md v0.3 | Decisions of 2026-10-14 recorded |
| Word versions | docs/**/DCU-Active-*-v1.0.docx | For offline review |

# C. Key design choices (plain English)

- Only "doors", no "windows". The app can reach the database only through a fixed list of 33 approved operations. The tables themselves are not reachable from the internet. [Refines TRD]

- Two locks against double booking. Each booking briefly "locks" the courts or tables involved, and the database also refuses overlapping bookings on its own.

- Every action re-checks the user's status. Deactivation, role changes, and domain or settings changes take effect on the very next click.

- No-shows are released two ways: a job every minute, plus an on-the-spot check whenever someone books.

- Company email check at sign-up, inside the login service itself, not just on the form.

- Admins can change booking settings safely. There are fixed safe ranges, a reason is required, and every change is logged with the old value.

- A booking takes 3–6 taps after choosing a facility, including a review step that shows the cancellation deadline and the check-in time.

- Accessible by design. Every colour pair was measured against WCAG AA. Status is always shown in words, not only colour.

## C.1 Refinements to the TRD (please note)

| Refinement | Why |
| --- | --- |
| Tables moved to a non-exposed schema (app); only functions are exposed (api) | Smaller attack surface; no accidental data exposure |
| Own-data reads run under row-level security (INVOKER); writes run as controlled functions (DEFINER) | Two independent protections for privacy |
| New api.health operation for uptime monitoring | Lets monitoring detect a stopped no-show job |
| New operational tables rate_limit_counters and integrity_check_runs | Implements TRD rate limiting and the daily integrity checks |
| Booking reference format DCU-YYMMDD-XXXX | Readable, unambiguous characters |

# D. Screens covered

- Public: Login, Register (shows the allowed domains), Verify email (6-digit code), Confirm-email link page, Forgot/Reset password, Account disabled.

- User: Home (check-in banner, next booking), Facilities, Facility booking (date strip + time grid + duration on one screen), Review sheet, Confirmation, My bookings (Upcoming/History), Booking detail, Profile and notifications.

- Admin: Dashboard, Bookings, Facility blocks (with conflict check), Users, Settings (Booking settings + Email domains), Audit log.

- Global: Offline, error, empty, update prompt, not found, loading.

# E. Risks to watch in Phase 2

| Risk | Mitigation |
| --- | --- |
| Verification emails from DCU@danamon.co.id blocked by corporate mail filters | Agree the sending method with Danamon IT early (Architecture §11); allow-list requests to Adira and Home Credit |
| Supabase "Before User Created" hook behaves differently than documented | Short spike at the start of Phase 2; a database-trigger fallback is designed |
| Very new library versions | Versions pinned; compatibility checked on npm (all peer dependencies satisfied); TypeScript held at 6.0.3 |
| Corporate users on old phones | Mobile-first, light pages; performance budgets in the test plan |

# F. Readiness for Phase 2

| Item | Status |
| --- | --- |
| Requirements and design complete | ✔ |
| Decisions needed for Phase 2 | ✔ region (Singapore), Git, admin domain, sender address |
| Development tools on this PC | ✔ Node 24.19.0, npm 11.17.0, Docker 29.8.2, Git 2.55.0 |
| Local Git repository | ✔ branch main |
| GitHub remote | ✖ GitHub CLI not installed. Needs an empty private repository URL, or permission to install the GitHub CLI. |
| Email sending method (OD-03) | ✖ Pending Danamon IT. Development can proceed with the local mail catcher; only real-email staging tests wait. |
| Names of the first 2 admins (@danamon.co.id) | ✖ Needed before the staging seed (mid Phase 2) |
| Supabase account/organisation for staging and production | ✖ Who creates it, and on which billing account? Needed when Phase 2 reaches staging. Local development does not need it. |

# G. Questions for the Product Owner

- Approve the Phase 1 design? (architecture, database, API, security, screens, test plan)

- GitHub: please create an empty private repository (e.g. dcu-active) and send the URL. Alternatively, allow installation of the GitHub CLI so it can be created from here.

- Supabase account: who owns the Supabase organisation (and billing) for the staging and production projects?

- Danamon IT contact for the email sending method of DCU@danamon.co.id.

- First 2 admins: names and @danamon.co.id emails.

- Branding (optional): DCU logo and brand colours. Without them, the accessible neutral palette is used.

- Setting ranges (cancellation cutoff 0–240 min, horizon 0–30 days, etc.): accept as designed?

# H. Recommended decision

APPROVE Phase 1 and authorise Phase 2.

Questions 2–5 can be answered during Phase 2. Local development (database, functions, tests) can start immediately without them.