# DCU Active — Phase 2 Report (Backend and Database Development)

| Item | Value |
| --- | --- |
| Phase | Phase 2 — Backend and Database Development |
| Date | 2026-10-14 |
| Decision requested | Accept Phase 2 and authorise Phase 3 (Frontend web/PWA development) |

# A. Summary (plain English)

The "engine room" of DCU Active is built and tested. It holds:

- the database;

- all booking rules;

- login with the company-email check;

- the admin functions;

- automatic no-show handling;

- live update signals.

Everything runs on this computer in a local copy of Supabase. The automated tests prove that:

- No double booking happens even when 20 people press "Book" for the same court at the same moment. This was repeated 50 times, plus mixed scenarios with 30 users.

- Air Hockey and Foosball give two people the two tables and refuse a third, every time.

- Fair-use limits (2 upcoming bookings, 1 per facility per day, 7 days ahead) cannot be bypassed, even by sending many requests at once.

- Only company emails (@danamon.co.id, @adira.co.id, @homecredit.co.id) can register. A Gmail address, a sub-domain, or a look-alike domain is refused by the login service itself.

- The 30-minute cancellation rule, check-in window, and no-show release behave exactly as specified, to the second.

- Admins can block facilities, cancel bookings, manage users, change settings, and manage email domains. Everything is recorded in an audit trail that nobody can edit.

- Privacy: the availability screen and live updates never reveal who booked.

Test totals: 197 database tests, 9 API tests, and 8 concurrency scenarios. All pass. The tests also found one real security weakness during development, which was fixed (see D-01 in TEST-RESULTS.md).

# B. What was built

| Area | Delivered |
| --- | --- |
| Database schema | 12 tables in schema app (incl. allowed_email_domains, app_settings, append-only audit_logs), enums, constraints including the GiST "no overlap" exclusion constraint |
| Business logic | 33 RPC functions in schema api (2 public, 12 user, 19 admin), following API-RPC-SPECIFICATION.md |
| Security | RLS on every table; no direct table writes for client roles; only schema api exposed; all functions with fixed search_path; explicit grants |
| Auth | Password policy (8+ chars, upper, lower, digit, symbol); email confirmation required; Before-User-Created hook enforcing the domain allow-list; email templates with a 6-digit code and scanner-safe link |
| Scheduling | pg_cron jobs: status processing every minute (no-show / completed), daily notification purge, daily integrity checks |
| Live updates | Realtime private broadcast signals for availability and per-user notifications |
| Operations | api.health for uptime monitoring; scripts/provision-admin.sql for the first administrator |
| Tests | pgTAP (5 files, 197 assertions), API integration (9), concurrency (8 scenarios) |
| CI | .github/workflows/ci.yml: starts Supabase, lints, runs all database, API, and concurrency tests on every push |
| Developer docs | README.md |

Files: supabase/migrations/20261014000001…000013_*.sql, supabase/tests/*.test.sql, tests/integration/**, supabase/config.toml, supabase/templates/*.html, supabase/seed.sql (local only).

# C. Measured results

| Measure | Target (TRD §15, DB part) | Measured (local) |
| --- | --- | --- |
| get_availability execution | ≤ 100 ms | 3–12 ms |
| create_booking execution | ≤ 150 ms | 12 ms |
| list_my_bookings execution | — | 2 ms |
| Overlapping bookings across all concurrency runs | 0 | 0 |
| Realtime signal delivery after booking | ≤ 3 s | < 3 s (tested) |

End-to-end timings over a mobile network are measured in Phase 4 against staging.

# D. Deviations from the Phase 1 design (for review)

| # | Design said | Implemented | Reason |
| --- | --- | --- | --- |
| DV-01 | rate_limit_counters table and RATE_LIMITED on create_booking (TR-SEC-13) | Not implemented | A counter inside the booking transaction is rolled back whenever the request fails, so it would only count successful bookings, which are already limited by the fair-use rules. Effective rate limiting must happen before the database (API gateway). Proposal: rely on the fair-use limits and Supabase's platform limits for V1. Revisit in Phase 4 hardening (an Edge Function or network-level limit) if abuse is observed. Auth endpoints remain rate-limited by Supabase Auth. |
| DV-02 | citext for emails/domains | text stored lower-case with CHECK constraints | Avoids extension-operator lookups in functions with an empty search_path; same behaviour |
| DV-03 | Test clock honoured when the database setting is on | Honoured only when the session sets app.allow_time_override = on | Only direct database sessions (tests, operators) can do that. API clients cannot set it. Production behaviour is unaffected. |
| DV-04 | ALTER DEFAULT PRIVILEGES to keep new functions private | Explicit REVOKE … FROM public, anon per migration, enforced by a test | PostgreSQL cannot remove the PUBLIC default per schema (found by test, D-01) |
| DV-05 | "Exactly one audit row per admin action" | One audit row per affected entity (e.g. a block that cancels 2 bookings writes 1 block row + 2 booking rows) | Each booking's history shows why it was cancelled. TEST-33 updated accordingly. |
| DV-06 | audit_logs.request_id | Omitted | Not needed until request tracing is introduced; can be added without breaking changes |
| DV-07 | Realtime payload {facility_code, date_wib} | Same, plus Realtime's own message id | Added by Supabase Realtime; not personal data |
| DV-08 | Optional Edge Function to revoke sessions on deactivation (SHOULD) | Deferred | The database check already blocks deactivated users on their next action (TEST-25 passes). Can be added in Phase 4. |

# E. What is not done yet (by design)

- Staging Supabase project. Needs the PO's Supabase account (OD-33). Everything is ready to supabase db push once the project exists.

- Real email delivery from DCU@danamon.co.id (OD-03, PO arranging with Danamon IT). Locally, emails go to the built-in mail catcher.

- The frontend (Phase 3).

- GitHub push. The repository is committed locally. The first push needs the owner's GitHub sign-in on this PC (see §G).

# F. Risks and notes

| Risk | Status |
| --- | --- |
| Double booking | Mitigated and verified (constraint + locks + about 2,100 concurrent booking attempts, 0 overlaps) |
| Auth hook availability | Verified working with Supabase CLI 2.120.0 locally. Re-verify on the hosted project at staging setup. |
| Email deliverability to corporate mailboxes | Open (OD-03). Highest remaining risk for go-live. |
| Docker Desktop on this PC | Was stuck at session start and had to be restarted. Worked normally afterwards. |
| Only one named administrator | Recommend naming a second @danamon.co.id admin before go-live, to avoid lock-out |

# G. Actions needed from the Product Owner

- Approve Phase 2 and authorise Phase 3 (frontend).

- Push to GitHub (one-time sign-in). In a terminal in the project folder, run git push -u origin main. A GitHub sign-in window will open; after that, pushes work automatically.

- Staging (when convenient during Phase 3): create a Supabase project in your account (region Southeast Asia/Singapore), then share the project reference, or invite the developer account.

- Email (OD-03): the Danamon IT outcome for sending as DCU@danamon.co.id.

- Second administrator (recommended): a second @danamon.co.id address.

- DV-01: accept "no database-level rate limiting in V1", or ask for an API-gateway limit in Phase 4.